FUNCTIONAL REQUIREMENTS

SPECIFICATION (FRS)

Single-Seller E-Commerce Web Application

| Prepared By | Zealous Tech Corp |
| --- | --- |
| Project | Single-Seller E-Commerce Web Application |
| Document Version | 1.0 |
| Date | 13/08/2026 |
| Client | Salwar Butterfly – Radhika Sivasenthil |

- Document Control

| Field | Details |
| --- | --- |
| Document | Functional Requirements Specification |
| Version | 1.0 |
| Status | Draft for Client Review / Approval |
| Service Provider | Zealous Tech Corp |
| Client | Salwar Butterfly – Radhika Sivasenthil |
| Project | Single-Seller E-Commerce Web Application |
| Reference | SRS Version 1.0 |
| Duration | 20 Weeks |

- Purpose

This FRS translates the approved SRS into feature-level functional behaviour and acceptance expectations. Development shall proceed feature-by-feature using the sequence Database → API → UI → Integration → Testing.

- Functional Development Strategy

Finalize and review database structures.

Implement backend/API foundation.

Implement one feature's APIs.

Implement the corresponding UI.

Integrate UI with APIs.

Perform developer and QA testing.

Demonstrate the feature and record approval.

Proceed to the next feature.

- Feature Register

| Feature ID | Feature | Primary Users | Implementation Flow |
| --- | --- | --- | --- |
| F-01 | Authentication & Authorization | Customer/Admin | DB → API → UI → Integration → Test |
| F-02 | Category Management | Admin | DB → API → UI → Integration → Test |
| F-03 | Product Management | Admin | DB → API → UI → Integration → Test |
| F-04 | Inventory Management | Admin | DB → API → UI → Integration → Test |
| F-05 | Customer Management | Admin/Customer | DB → API → UI → Integration → Test |
| F-06 | Product Browsing/Search | Customer | DB → API → UI → Integration → Test |
| F-07 | Cart | Customer | DB → API → UI → Integration → Test |
| F-08 | Address & Checkout | Customer | DB → API → UI → Integration → Test |
| F-09 | Orders | Customer/Admin | DB → API → UI → Integration → Test |
| F-10 | Payment | Customer/Admin | DB → API → UI → Integration → Test |
| F-11 | Dashboard/Reports | Admin | DB → API → UI → Integration → Test |

Feature Register (F-01 to F-11)

| ID | Feature | Description / Sub-features |
| --- | --- | --- |
| F-01 | Authentication & Authorization | F-01. 01 Customer and Admin registration F-01. 02 Customer login with Password, Email OTP F-01. 03 Admin login with Password, Email OTP F-01. 04 Logout/session/token handling according to selected architecture F-01. 05 Role-based authorization F-01. 06 Validation and meaningful error responses F-01. 07 Protected admin APIs and screens |
| F-02 | Category Management | F-02. 01 Admin views category list F-02. 02 Add category F-02. 03 Edit category F-02. 04 Activate/deactivate category F-02. 05 Associate products with categories F-02. 06 Separate size chart for different variants of dress (Slim Fit, Normal Fit, Special Dress) |
| F-03 | Product Management | F-03. 01 Admin views products (up to 25 products on a single page, without pagination) F-03. 02 Create product F-03. 03 Create product variants F-03. 04 Bulk upload a product with different variants and different images at a time (description, size, price remain same) F-03. 05 Edit product F-03. 06 Manage product images F-03. 07 Assign category F-03. 08 Set price and availability F-03. 09 Manage approved attributes/variants F-03. 10 View product details F-03. 11 Unique multi-select delete/deactivate of products or product variants, subject to business rules F-03. 12 Allocate and remove discount/offer price for a specific product or variant using discount percentage values |
| F-04 | Inventory Management | F-04. 01 View stock F-04. 02 Update stock F-04. 03 Reflect availability in storefront F-04. 04 Prevent invalid stock/order conditions as per approved rules. F-04. 05 Low-stock alert to customer: e.g., if quantity falls below 20, mark red and show “Stock under 20, order fast!” F-04. 06 Auto-mark product as “Out of Stock” when quantity reaches minimum threshold (e.g., below 10) |
| F-05 | Customer Management | F-05. 01 Customer registration with necessary details F-05. 02 Customer profile F-05. 03 Address management (if approved) F-05. 04 Admin customer listing and details F-05. 05 Account validation and access controls F-05. 06 Change credentials such as password, phone number, email, name, etc. |
| F-06 | Product Browsing & Search | F-06. 01 Home page with category-wise sections F-06. 02 Home page with slides and minimal wording F-06. 03 New arrivals section and discounted products section F-06. 04 Display product details F-06. 05 Search by approved fields F-06. 06 Filter/sort by approved criteria F-06. 07 Show product availability F-06. 08 Show reviews and ratings |
| F-07 | Cart | F-07. 01 Add product to cart (up to 15 products) F-07. 02 Change quantity F-07. 03 Remove item F-07. 04 Calculate item subtotal F-07. 05 Calculate cart total as per approved pricing rules, including discounts and offer pricing F-07. 06 Validate product availability; show “Out of Stock” if unavailable |
| F-08 | Address & Checkout | F-08. 01 Capture/select delivery address F-08. 02 Display order summary F-08. 03 Apply approved delivery/discount rules F-08. 04 Validate required checkout information F-08. 05 Add up to 3 addresses per customer F-08. 06 Create order request on successful checkout |
| F-09 | Order Management | F-09. 01 Create order after successful checkout F-09. 02 Generate order identifier F-09. 03 Customer views order history/details F-09. 04 Admin views orders F-09. 05 Admin updates approved order statuses F-09. 06 Customer views current order status F-09. 07 WhatsApp notification with order details to admin F-09. 08 Order tracking via WhatsApp notification (track-order option) and unique WhatsApp enquiry with order ID, details, and customer details F-09. 09 Pop-up notification on website showing recently ordered product and customer details |
| F-10 | Payment | F-10. 01 Initiate payment through approved gateway F-10. 02 Handle success/failure/cancellation response F-10. 03 Record transaction reference where available F-10. 04 Associate payment status with order F-10. 05 Do not store prohibited sensitive payment credentials F-10. 06 Store payment details in database for future reference |
| F-11 | Dashboard & Reports | F-11.01 Display approved summary metrics F-11.02 Includes: number of products available, products with low stock, out-of-stock products, number of orders per day/week/month with revenue generated F-11.03 Order summary with customer details and quantity F-11.04 Product/inventory summary where approved F-11.05 Basic reports only, within agreed scope F-11.06 Add, update, and delete reviews and ratings (admin-only page) |

5. Screen Inventory

| Area | Screens |
| --- | --- |
| Public Storefront | Home, New Arrivals, Discount and offers, Category/Product Listing, Product Details, Search Results. |
| Customer | Register, Login, Profile, Address, Cart, Checkout, Orders, Order Details and status, Order History. |
| Admin | Login, Dashboard, Management of Categories, Products, Inventory, Customers, Orders, Reports |

6. API Functional Expectations

Every approved feature shall expose only the APIs necessary for its UI/business behavior.

Requests shall be validated.

Unauthorized access shall be rejected.

Errors shall use a consistent response structure.

CRUD operations shall enforce business constraints.

Database operations shall preserve referential integrity.

7. UI Functional Expectations

Forms must validate required inputs.

Buttons/actions must provide feedback.

Loading and error states must be handled.

Responsive behavior shall be verified on representative screen sizes.

Admin screens must be protected from unauthorized users.

- 8. Feature Acceptance Criteria

- Database objects are implemented and reviewed.

- API endpoints operate as specified.

- UI screens are implemented.

- API/UI integration works with real database data.

- Functional tests pass.

- Known defects are documented.

- Client demo is completed.

- Feature approval is recorded.

- 9. Defect Classification

| Classification | Meaning |
| --- | --- |
| Critical | Prevents a core approved workflow from functioning. |
| Major | Materially affects an approved feature but does not completely stop the system. |
| Minor | Limited functional/UI issue with a practical workaround. |
| Change Request | New or changed requirement, not a defect. |

- 10. UAT & Sign-Off

Client shall review feature demonstrations and UAT builds. Approved features shall be recorded as accepted. Requests that change the agreed requirement will be processed through Change Request control.

- 11. Scope Protection

The FRS does not authorize features beyond the approved proposal, quotation and SRS. If a requirement is absent from those documents, it shall be clarified before implementation and may require a Change Request.

- 12. Support & Warranty Reference

The project includes 90 days post-deployment bug-fix support for up to five (5) confirmed defects arising from approved scope, as governed by the signed Software Development Agreement.

- 13. Approval

Approval confirms that the functional baseline is understood and may be used for implementation and testing.

Client Authorized Signatory: ____________________   Date: __________

Zealous Tech Corp Authorized Signatory:    Date: 16/08/2026